1. Environment & Setup

[ ] Initialize Firebase project with Firestore + Auth enabled.

[ ] Configure environments (dev, staging, prod) with separate Firebase projects.

[ ] Set up CI/CD pipeline for deploying Firebase rules and Cloud Functions.

[ ] Enable Firestore indexes for queries on status, createdAt, and tags.

2. Data Modeling

[ ] Define Firestore collections & schemas:

/artifacts/{appId}/public/data/jobs/{jobId}

title, company, location, description, tags, applicants[], createdAt, status

/artifacts/{appId}/users/{userId}/sessions/{sessionId}

scheduledAt, timezone, topic, createdAt, status

/artifacts/{appId}/audit/{month}/events/{eventId} (optional)

type, actor, target, metadata, at

[ ] Add server-side timestamps (serverTimestamp()) for all writes.

[ ] Plan indexes for job filtering (e.g., status == "open", tags array-contains).

3. Authentication & Security

[ ] Implement Firebase Auth (anonymous + custom token for admins).

[ ] Set custom claims for admin users (job creation, closing).

[ ] Write Firestore security rules:

Jobs: public read, restricted write (only applicants array updates by users).

Sessions: only owner can read/write.

Audit: read-only for users, write via Cloud Functions.

[ ] Test rules with Firebase Emulator Suite (positive + negative cases).

4. Core Backend Logic

[ ] Job Applications

Implement applyToJob(jobId, userId) using arrayUnion for idempotency.

Add Cloud Function trigger: on applicant add → log audit event.

[ ] Session Scheduling

Implement scheduleSession(userId, datetime, topic) with validation.

Add Cloud Function trigger: enforce max sessions/day per user.

[ ] Admin Job Management

Callable function createJob() with schema validation + sanitization.

Callable function closeJob(jobId) to update status.

[ ] Audit Logging

Cloud Function onWrite for jobs/sessions → write audit event.

5. Error Handling & Validation

[ ] Input validation in Cloud Functions (e.g., datetime ≥ now, string length limits).

[ ] Anti-spam checks (rate limit job applications per user).

[ ] Graceful error responses with structured error codes for frontend.

6. Testing & QA

[ ] Unit tests for Cloud Functions (Jest/Mocha).

[ ] Integration tests with Firestore Emulator (multi-user apply, session booking).

[ ] Load test job applications (simulate 100+ concurrent applies).

[ ] Security test: attempt unauthorized writes/reads to confirm rules hold.

7. Monitoring & Maintenance

[ ] Enable Firebase Crashlytics/Logging for backend errors.

[ ] Set up alerts for failed Cloud Functions or security rule violations.

[ ] Backup strategy for Firestore (daily export).

[ ] Document API endpoints & Firestore schema for frontend team.

8. Future-Proofing (Optional, but recommended)

[ ] Migrate applicants array → subcollection (/jobs/{jobId}/applications/{userId}) for scalability.

[ ] Add search integration (Algolia/Elastic) for job filtering.

[ ] Calendar integration for sessions (Google Calendar API).

[ ] Role-based dashboards (admin vs. user).